Introduction to Software Engineering

Weekly Status Report

Student teams must complete the Weekly Status Report for the assigned course project, using the attached template.

Software Engineering Department

Faculty of Information Technology

University of Science

Table of Contents

Objectives	1

1	Submission	1

2	Report Information	1

2.1	Work Status	1

2.2	Next Week's Plan	1

2.3	Issues and Risks	1

2.4	Meeting Minutes	1

2.5	Metrics	1

Weekly Status Report

# Objectives

This document focuses on the following:

- Report weekly progress against the project plan

- Record issues and risks

- Document the weekly status meeting

# Submission

- Submit one report per week, from week 2 to week 10 (9 reports in total). The team leader (or the backup) is responsible.

- Each team chooses its own weekly deadline (e.g., the day after the status meeting) and states it clearly in PA1.

- Commit the report to the repository at: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite previous reports; the commit history is evidence of on-time submission.

- Reports are not submitted on Moodle. They are graded at the end of the course under the Teamwork and Tool Usage (workflow) component.

# Report Information

| Item | Value |
| --- | --- |
| Team | T04 |
| Week | 1 |
| Meeting date | 18 Oct 2026 |
| Current phase / PA | Kickoff / PA0 – Project Idea Adjustment (topic change) |
| Prepared by | Nguyễn Minh Trí |
| Overall status |  |

## Work Status

| WBS / Task | Owner | Planned completion | Status | % complete | Notes |
| --- | --- | --- | --- | --- | --- |
| 1.1 Re-select the new project topic | Whole team | 18 Oct | Completed | 80% | Selected an online sports court booking system; |
| 1.2 Prepare the adjustment proposal (6 questions) for the sports court booking topic | Whole team | 18 Oct | Completed | 100% | Problem, solution, 5 core features, 2 scenarios, competitors, differentiators |
| 1.3 Research existing court booking apps (ALOBO, MeWin, Datsan247) | Whole team | Next status meeting | In progress | 30% | Read app descriptions; have not yet tried them in practice |
| 1.4 Revise PA0 for the new topic; complete the AI usage log and signatures | Team leader, whole team | 18 Oct | Completed | 100% |  |
| 1.5 PA1: vision and scope, WBS, schedule, risks | Team leader, BA | PA1 due date | Completed | 100% |  |

## Next Week's Plan

| WBS / Task | Owner | Planned completion |
| --- | --- | --- |
| 2.1 Finalize the Introduction (Purpose & Scope, Glossary), Problem Statement (expanded from PA1) and Stakeholders list | Team leader | Next status meeting |
| 2.2 Specify Functional Requirements (FR by MoSCoW), Non-Functional Requirements (NFR with measurable criteria), Business Rules (BR) and Acceptance Criteria | Trí , Vĩ | Next status meeting |
| 2.3 Build the Use Case Diagram, Actor/Use Case list, and write detailed specifications for at least 6 key (Must-have) Use Cases | Vĩ, Khôi | Before PA2 resubmission |
| 2.4 Design Prototype / Mockups for the main screens (with interactive link) and build the Requirements Traceability Matrix (RTM) | Whole team | Before PA2 resubmission |
| 2.5 Hold a Requirements Review meeting, record issues raised and how they were resolved to finalize the baseline | Trí ,Khôi | Before PA2 submission |
| 2.6 Compile the PA2 document, fill in the team member contribution evaluation (with commit/task evidence) and complete the AI Usage Log | Team leader, | PA2 due date |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| I-01 | The topic was changed after the instructor's feedback, so PA0 had to be rewritten | PA0 and PA1 delayed | Expedite completion | Team leader | 20 Oct |

## Meeting Minutes

| Member | Present | Done since last meeting (Completed PA1, revised PA0) | Next steps | Blockers |
| --- | --- | --- | --- | --- |
| Bùi Nguyễn Đăng Khoa (24127421) | Yes | Changed the topic Prepared the project plan (Process & Phase Gates, WBS, Estimation, Gantt chart); assigned roles, estimated costs and compiled the PA1 submission | Write the Introduction section (Purpose, Scope, Glossary); prepare the PA2 document skeleton and track progress on the task board | None |
| Nguyễn Minh Trí (24127569) | Yes | Wrote the Vision section (Preliminary Problem Statement, Product Position Statement); identified Stakeholders and the Key Features list by MoSCoW and took part in re-selecting the topic | Expand the detailed Problem Statement from PA1; finalize the Stakeholders list and write the Functional Requirements (FR) specification | None |
| Lý Sĩ Vĩ (24127587) | Yes | Took part in re-selecting the topic and discussing the proposal; performed Risk Management analysis (identified risks, computed RE and mitigation); co-reviewed project scope (In/Out of scope) and wrote the AI Usage Log | Write the Non-Functional Requirements (NFR), Business Rules and build the Acceptance Criteria | None |
| Vương Gia Khôi (23127074) | Yes | Took part in re-selecting the topic and discussing the proposal; designed the C4 System Context diagram; proposed the Technology Stack, runtime environment, and set up the GitHub repository standards and protected branches | Build the Use Case diagram, write detailed Use Case specifications (Must-have) and design Prototype / Mockups for the main screens | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 2 | 2 |
| Commits | 1 | 1 |
| Pull requests merged / reviewed | 0 | 0 |
| Open bugs (PA5) | Not applicable | Not applicable |